CollabSpace

Freelance Collaboration Platform

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Full Product Requirements Document

Technical Architecture  ·  Database Schema  ·  API Design  ·  Development Roadmap

| Version | 1.0 — MVP |
| --- | --- |
| Status | Draft |
| Date | April 2026 |
| Audience | Engineering / Product / Stakeholders |

# Table of Contents

# 1. Product Requirements Document

## 1.1 Executive Summary

CollabSpace is a unified SaaS platform purpose-built for freelancers, remote teams, and their clients. It eliminates the need for Slack (communication) + Trello (tasks) + Email (client updates) by delivering all three in a single, coherent workspace. Each project gets its own environment with real-time messaging, a Kanban task board, file sharing, and a client-friendly portal — all with role-based access control that ensures the right people see the right information.

Core Value Proposition One workspace per project — no context switching, no lost information. Clients get controlled visibility without seeing internal team discussions. Freelancers always know exactly what to do next. Teams onboard new contributors in minutes, not days.

## 1.2 Problem Statement

The freelance collaboration market is fragmented. A typical freelancer manages a project across 5–7 disconnected tools, creating three compounding problems:

| Problem | Current State | Business Impact |
| --- | --- | --- |
| Context Switching | Slack → Trello → Email → Drive daily | 2–3 hours/day of productivity lost |
| Information Silos | Decisions made in DMs never reach the task board | Rework, missed requirements, project delays |
| Poor Client Visibility | Clients send status emails; teams stop to respond | Lower client satisfaction, higher churn |
| Contributor Onboarding | New team members spend days piecing context together | Slow ramp-up, expensive knowledge transfer |

## 1.3 Target Users

### Primary Users

- Freelancers — developers, designers, marketers managing 1–10 active client projects

- Remote workers — distributed team members needing a shared workspace

- Small agencies — 2–15 people running multiple concurrent client engagements

### Secondary Users

- Clients — hiring managers who need visibility without access to internal operations

- Startup teams — companies working with external contributors on a project basis

## 1.4 User Personas

| Alex — Freelance Dev | Priya — Agency PM | Carlos — Client |
| --- | --- | --- |
| Manages 4 concurrent client projects solo. Loses track of which client is waiting on what. Spends 1hr/day writing status emails. | Coordinates 3 developers across 8 projects. Her pain: new devs take 3 days to understand a project because context is scattered. | Hired a freelancer. Has no idea if work is progressing. Sends 'any updates?' emails every 48 hours. |
| Needs: one place for all client tasks + communication. | Needs: self-service onboarding and clear project state visible at a glance. | Needs: read access to progress without bothering the team. |

## 1.5 Roles & Permissions

| Permission | Admin | Member | Client | Notes |
| --- | --- | --- | --- | --- |
| Create Workspace | ✅ | ❌ | ❌ | Admin = workspace owner |
| Manage Projects | ✅ | ❌ | ❌ | Create, archive, delete |
| Invite Members | ✅ | ❌ | ❌ | Members & Clients |
| All Channels | ✅ | ✅ | ❌ | Public + Private |
| Client-visible Channels | ✅ | ✅ | ✅ | Explicitly marked |
| Create / Edit Tasks | ✅ | ✅ | ❌ |  |
| View Tasks | ✅ | ✅ | ✅ | Clients: read-only |
| Upload Files | ✅ | ✅ | ❌ |  |
| View Files | ✅ | ✅ | ✅ | All shared files |
| View Project Dashboard | ✅ | ✅ | ✅ | Clients: limited view |
| Manage Billing (future) | ✅ | ❌ | ❌ |  |

## 1.6 MVP Feature Specifications

### 5.1 Authentication

- Email/password registration with JWT (access token 15 min, refresh token 7 days)

- Email verification on signup

- Password reset via email link

- Workspace invitation via email link — recipient accepts or creates account

- Persistent login via secure httpOnly refresh token cookie

### 5.2 Workspace & Project System

- A User can own one workspace (MVP) — multiple workspaces in V1

- Workspace has: name, slug (URL-safe), logo, owner, members list

- Projects live inside a workspace: name, description, status (active/archived), colour label

- Project invite flow: Admin generates invite link or sends direct email invite to member or client

- Project settings: rename, archive, transfer ownership, manage members

### 5.3 Channels (Messaging)

- Channels belong to a project

- Types: Public (all team members), Private (invited members only), Client-visible (team + clients)

- Messages: plain text, markdown support, file attachments (up to 25 MB), @mentions

- @mention triggers in-app notification to mentioned user

- Real-time delivery via Socket.io rooms (one room per channel)

- Message history paginated (50 messages, infinite scroll upward)

- Unread message count badge per channel

### 5.4 Task Management (Kanban)

- Each project has one Board

- Board contains ordered Lists (default: To Do, In Progress, Review, Done)

- Lists can be renamed, reordered, and added

- Tasks: title, rich description, assignee, due date, priority (Low/Medium/High/Urgent), status, labels, file attachments

- Drag-and-drop between lists (client-side with optimistic update; server persists position index)

- Task detail side panel — comments thread, activity log, file attachments

- Clients see tasks (read-only): title, description, assignee name (not email), due date, status

### 5.5 Project Dashboard

- Summary metrics: total tasks, completed tasks, in-progress tasks, overdue tasks

- Progress ring chart (completion %)

- Recent activity feed: last 20 events (task created/moved/completed, message sent, file uploaded)

- Team member cards with their assigned task count

- Client view: progress chart, milestone list (if set), recent activity (filtered to client-visible events only)

### 5.6 File Sharing

- Upload files in channels or on task cards

- Storage: S3 / Cloudinary (configurable)

- Max file size: 25 MB per file

- Supported types: images, PDFs, documents, archives, videos (preview for images + PDFs)

- Files tab per project: gallery view of all project files with source context

### 5.7 Notifications

- In-app notification centre (bell icon) with unread count

- Notification types: task assigned, @mention, task moved to Done, file uploaded, new member joined

- Mark as read (individual + mark all read)

- Email digest (optional — V1 feature)

## 1.7 Out of Scope for MVP

MVP Exclusions — Deferred to V1 / V2 Payments / invoicing Time tracking Video calls Advanced analytics / reporting Mobile native app (iOS / Android) GitHub / Google Drive / Slack integrations AI features Custom domain per workspace

## 1.8 Success Metrics

| Metric | Month 1 | Month 3 | Month 6 |
| --- | --- | --- | --- |
| Projects created | 100 | 500 | 2,000 |
| Daily Active Users | 50 | 300 | 1,500 |
| Messages sent / project / day | 5 | 12 | 20 |
| Tasks completed / month | 500 | 3,000 | 15,000 |
| Workspace → paid conversion | — | 8% | 15% |
| Week-2 retention | 40% | 55% | 65% |

# 2. Technical Architecture

## 2.1 System Overview

CollabSpace follows a decoupled frontend/backend architecture with a dedicated real-time layer. The three runtime concerns are cleanly separated:

Architecture Layers Presentation Layer — Next.js App Router (SSR for dashboard pages, CSR for real-time UI) API Layer — Node.js + Express REST API (stateless, horizontally scalable) Real-time Layer — Socket.io server (message delivery, presence, notifications) Data Layer — PostgreSQL via Prisma ORM Storage Layer — AWS S3 (or Cloudinary) for file assets

## 2.2 Technology Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Frontend Framework | Next.js 14 (App Router) | SSR for SEO/initial load; CSR for real-time UI. Full-stack React with file-based routing. |
| Styling | Tailwind CSS | Utility-first. No runtime CSS. Consistent design tokens. |
| State Management | Zustand + React Query | Zustand for UI state; React Query for server state caching + invalidation. |
| Backend Runtime | Node.js 20 LTS | Single language across stack. Large ecosystem. Non-blocking I/O ideal for real-time. |
| HTTP Framework | Express.js | Minimal, well-understood, huge middleware ecosystem. NestJS if team grows. |
| ORM | Prisma | Type-safe DB client. Schema-as-code. Auto-migrations. Excellent DX. |
| Database | PostgreSQL 16 | ACID, JSONB for flexible metadata, full-text search, row-level security. |
| Real-time | Socket.io | Abstraction over WebSockets. Rooms, namespaces, reconnection built-in. |
| Auth | JWT (access + refresh) | Stateless access tokens (15 min). Refresh tokens (7 days) stored httpOnly cookie. |
| File Storage | AWS S3 / Cloudinary | S3 for raw storage; Cloudinary for images (auto-resize, CDN). Signed URLs for private files. |
| Email | Resend + React Email | Modern email API. React-based email templates. Reliable deliverability. |
| Deployment | Railway / Render + Vercel | Backend on Railway (includes PostgreSQL). Frontend on Vercel. Both have generous free tiers. |
| CI/CD | GitHub Actions | Lint → Test → Build → Deploy pipeline on every PR merge. |

## 2.3 Infrastructure Diagram (Described)

Request Flow 1. Browser → Vercel Edge (Next.js): SSR page served, auth cookie validated 2. Next.js server → Express API (REST): data fetching via fetch() with Authorization header 3. Express → Prisma → PostgreSQL: query execution, response returned 4. Browser → Socket.io server: persistent WS connection for real-time events 5. File uploads: Browser → Presigned S3 URL (direct upload, bypasses API server) 6. Socket.io emits: API server emits events to relevant Socket.io rooms after DB writes

## 2.4 Security Architecture

### Authentication

- Access token: HS256 JWT, 15-minute expiry, signed with APP_SECRET

- Refresh token: opaque 256-bit random token stored in PostgreSQL, sent as httpOnly Secure SameSite=Strict cookie

- Token rotation: each refresh issues a new refresh token and invalidates the old one

- Logout: delete refresh token from DB + clear cookie

### Authorization

- Every API route validates JWT and extracts userId

- Workspace/project membership checked against DB on every request (no trust from client)

- Role checked per action — Admin, Member, Client scopes enforced in middleware

- Clients can only query channels/tasks where visibility = CLIENT

### Input Validation

- All request bodies validated with Zod schemas at the route layer

- SQL injection: impossible via Prisma parameterised queries

- XSS: HTML stripped from all text fields; markdown rendered safely client-side

- File uploads: MIME type validated server-side; max size enforced

- Rate limiting: express-rate-limit on auth endpoints (10 req/min), general API (100 req/min)

# 3. Database Schema

## 3.1 Entity Relationship Overview

The schema follows these ownership relationships:

- User → owns Workspace → contains Projects → has Channels, Boards, Files

- Channel → has Messages (each with optional Attachments)

- Board → has Lists → has Tasks (each with optional Comments, Attachments)

- User ↔ Workspace (WorkspaceMember junction — role: ADMIN/MEMBER)

- User ↔ Project (ProjectMember junction — role: MEMBER/CLIENT)

## 3.2 Complete Prisma Schema

// schema.prisma

generator client {

provider = "prisma-client-js"

}

datasource db {

provider = "postgresql"

url      = env("DATABASE_URL")

}

// ─── Enums ────────────────────────────────────────────────

enum UserRole       { ADMIN MEMBER CLIENT }

enum WorkspaceRole  { ADMIN MEMBER }

enum ProjectRole    { MEMBER CLIENT }

enum ChannelType    { PUBLIC PRIVATE CLIENT }

enum TaskPriority   { LOW MEDIUM HIGH URGENT }

enum TaskStatus     { TODO IN_PROGRESS REVIEW DONE }

enum InviteStatus   { PENDING ACCEPTED EXPIRED }

// ─── User ─────────────────────────────────────────────────

model User {

id                String           @id @default(cuid())

email             String           @unique

name              String

avatarUrl         String?

passwordHash      String

emailVerified     Boolean          @default(false)

verifyToken       String?          @unique

refreshTokens     RefreshToken[]

workspaces        WorkspaceMember[]

projectMembers    ProjectMember[]

sentMessages      Message[]

assignedTasks     Task[]           @relation("AssignedTasks")

taskComments      TaskComment[]

notifications     Notification[]

uploadedFiles     File[]

createdAt         DateTime         @default(now())

updatedAt         DateTime         @updatedAt

}

model RefreshToken {

id          String   @id @default(cuid())

token       String   @unique

userId      String

user        User     @relation(fields: [userId], references: [id], onDelete: Cascade)

expiresAt   DateTime

createdAt   DateTime @default(now())

}

// ─── Workspace ────────────────────────────────────────────

model Workspace {

id          String            @id @default(cuid())

name        String

slug        String            @unique  // URL-safe identifier

logoUrl     String?

ownerId     String

members     WorkspaceMember[]

projects    Project[]

invites     WorkspaceInvite[]

createdAt   DateTime          @default(now())

updatedAt   DateTime          @updatedAt

}

model WorkspaceMember {

id          String        @id @default(cuid())

workspaceId String

userId      String

role        WorkspaceRole @default(MEMBER)

workspace   Workspace     @relation(fields: [workspaceId], references: [id], onDelete: Cascade)

user        User          @relation(fields: [userId], references: [id], onDelete: Cascade)

joinedAt    DateTime      @default(now())

@@unique([workspaceId, userId])

}

model WorkspaceInvite {

id          String       @id @default(cuid())

workspaceId String

workspace   Workspace    @relation(fields: [workspaceId], references: [id])

email       String

role        WorkspaceRole @default(MEMBER)

token       String       @unique

status      InviteStatus @default(PENDING)

expiresAt   DateTime

createdAt   DateTime     @default(now())

}

// ─── Project ──────────────────────────────────────────────

model Project {

id          String          @id @default(cuid())

name        String

description String?

color       String          @default("#1E3A5F")

archived    Boolean         @default(false)

workspaceId String

workspace   Workspace       @relation(fields: [workspaceId], references: [id], onDelete: Cascade)

members     ProjectMember[]

channels    Channel[]

board       Board?

files       File[]

activities  ActivityLog[]

invites     ProjectInvite[]

createdAt   DateTime        @default(now())

updatedAt   DateTime        @updatedAt

}

model ProjectMember {

id        String      @id @default(cuid())

projectId String

userId    String

role      ProjectRole @default(MEMBER)

project   Project     @relation(fields: [projectId], references: [id], onDelete: Cascade)

user      User        @relation(fields: [userId], references: [id], onDelete: Cascade)

joinedAt  DateTime    @default(now())

@@unique([projectId, userId])

}

model ProjectInvite {

id        String       @id @default(cuid())

projectId String

project   Project      @relation(fields: [projectId], references: [id])

email     String

role      ProjectRole  @default(MEMBER)

token     String       @unique

status    InviteStatus @default(PENDING)

expiresAt DateTime

createdAt DateTime     @default(now())

}

// ─── Channels & Messages ──────────────────────────────────

model Channel {

id          String      @id @default(cuid())

name        String

type        ChannelType @default(PUBLIC)

description String?

projectId   String

project     Project     @relation(fields: [projectId], references: [id], onDelete: Cascade)

messages    Message[]

createdAt   DateTime    @default(now())

@@unique([projectId, name])

}

model Message {

id          String       @id @default(cuid())

content     String       // markdown

channelId   String

senderId    String

channel     Channel      @relation(fields: [channelId], references: [id], onDelete: Cascade)

sender      User         @relation(fields: [senderId], references: [id])

attachments File[]

mentions    Mention[]

editedAt    DateTime?

deletedAt   DateTime?    // soft delete

createdAt   DateTime     @default(now())

}

model Mention {

id        String  @id @default(cuid())

messageId String

userId    String

message   Message @relation(fields: [messageId], references: [id], onDelete: Cascade)

}

// ─── Board / Lists / Tasks ────────────────────────────────

model Board {

id        String  @id @default(cuid())

projectId String  @unique

project   Project @relation(fields: [projectId], references: [id], onDelete: Cascade)

lists     List[]

createdAt DateTime @default(now())

}

model List {

id        String   @id @default(cuid())

name      String

position  Int      // for ordering

boardId   String

board     Board    @relation(fields: [boardId], references: [id], onDelete: Cascade)

tasks     Task[]

createdAt DateTime @default(now())

}

model Task {

id          String       @id @default(cuid())

title       String

description String?      // markdown

position    Int          // for ordering within list

priority    TaskPriority @default(MEDIUM)

status      TaskStatus   @default(TODO)

dueDate     DateTime?

listId      String

assigneeId  String?

list        List         @relation(fields: [listId], references: [id], onDelete: Cascade)

assignee    User?        @relation("AssignedTasks", fields: [assigneeId], references: [id])

attachments File[]

comments    TaskComment[]

labels      TaskLabel[]

createdAt   DateTime     @default(now())

updatedAt   DateTime     @updatedAt

}

model TaskComment {

id        String   @id @default(cuid())

content   String

taskId    String

authorId  String

task      Task     @relation(fields: [taskId], references: [id], onDelete: Cascade)

author    User     @relation(fields: [authorId], references: [id])

createdAt DateTime @default(now())

editedAt  DateTime?

}

model TaskLabel {

id     String @id @default(cuid())

name   String

color  String

taskId String

task   Task   @relation(fields: [taskId], references: [id], onDelete: Cascade)

}

// ─── Files ────────────────────────────────────────────────

model File {

id          String   @id @default(cuid())

name        String

url         String

size        Int      // bytes

mimeType    String

projectId   String?

messageId   String?

taskId      String?

uploadedById String

project     Project? @relation(fields: [projectId], references: [id])

message     Message? @relation(fields: [messageId], references: [id])

task        Task?    @relation(fields: [taskId], references: [id])

uploadedBy  User     @relation(fields: [uploadedById], references: [id])

createdAt   DateTime @default(now())

}

// ─── Notifications ────────────────────────────────────────

model Notification {

id        String   @id @default(cuid())

userId    String

type      String   // TASK_ASSIGNED | MENTIONED | TASK_DONE | FILE_UPLOADED

title     String

body      String?

link      String?  // deep link to the relevant resource

read      Boolean  @default(false)

user      User     @relation(fields: [userId], references: [id], onDelete: Cascade)

createdAt DateTime @default(now())

}

// ─── Activity Log ─────────────────────────────────────────

model ActivityLog {

id        String   @id @default(cuid())

projectId String

actorId   String?  // null = system

type      String   // TASK_CREATED | TASK_MOVED | MESSAGE_SENT | FILE_UPLOADED | MEMBER_JOINED

meta      Json     // flexible event data

clientVisible Boolean @default(false)

project   Project  @relation(fields: [projectId], references: [id], onDelete: Cascade)

createdAt DateTime @default(now())

}

# 4. Folder Structure

## 4.1 Backend (Node.js / Express)

backend/

├── prisma/

│   ├── schema.prisma          # Single source of truth for DB schema

│   ├── migrations/            # Auto-generated migration files

│   └── seed.ts                # Dev seed data

├── src/

│   ├── config/

│   │   ├── env.ts             # Zod-validated environment config

│   │   ├── cors.ts            # CORS origins

│   │   └── storage.ts         # S3 / Cloudinary config

│   ├── lib/

│   │   ├── prisma.ts          # Singleton Prisma client

│   │   ├── jwt.ts             # Token sign / verify helpers

│   │   ├── email.ts           # Resend email client

│   │   ├── s3.ts              # S3 presigned URL generator

│   │   └── socket.ts          # Socket.io server init + room helpers

│   ├── middleware/

│   │   ├── authenticate.ts    # JWT validation → req.user

│   │   ├── requireRole.ts     # Role guard factory

│   │   ├── validate.ts        # Zod schema body validator

│   │   ├── rateLimiter.ts     # express-rate-limit configs

│   │   └── errorHandler.ts    # Global error → JSON response

│   ├── modules/

│   │   ├── auth/

│   │   │   ├── auth.router.ts

│   │   │   ├── auth.controller.ts

│   │   │   ├── auth.service.ts

│   │   │   └── auth.schema.ts  # Zod request schemas

│   │   ├── workspaces/

│   │   │   ├── workspace.router.ts

│   │   │   ├── workspace.controller.ts

│   │   │   └── workspace.service.ts

│   │   ├── projects/

│   │   │   ├── project.router.ts

│   │   │   ├── project.controller.ts

│   │   │   └── project.service.ts

│   │   ├── channels/

│   │   │   ├── channel.router.ts

│   │   │   ├── channel.controller.ts

│   │   │   └── channel.service.ts

│   │   ├── messages/

│   │   │   ├── message.router.ts

│   │   │   ├── message.controller.ts

│   │   │   └── message.service.ts

│   │   ├── boards/

│   │   │   ├── board.router.ts

│   │   │   ├── board.controller.ts

│   │   │   └── board.service.ts

│   │   ├── tasks/

│   │   │   ├── task.router.ts

│   │   │   ├── task.controller.ts

│   │   │   └── task.service.ts

│   │   ├── files/

│   │   │   ├── file.router.ts

│   │   │   ├── file.controller.ts

│   │   │   └── file.service.ts

│   │   └── notifications/

│   │       ├── notification.router.ts

│   │       ├── notification.controller.ts

│   │       └── notification.service.ts

│   ├── events/

│   │   └── activity.emitter.ts  # ActivityLog + Socket.io event bus

│   ├── types/

│   │   └── express.d.ts         # Augment req.user type

│   └── app.ts                   # Express app setup

├── server.ts                    # HTTP + Socket.io server bootstrap

├── tsconfig.json

├── package.json

└── .env.example

## 4.2 Frontend (Next.js 14)

frontend/

├── app/

│   ├── (auth)/

│   │   ├── login/page.tsx

│   │   ├── signup/page.tsx

│   │   └── verify-email/page.tsx

│   ├── (app)/                        # Authenticated shell

│   │   ├── layout.tsx                # Sidebar + auth guard

│   │   ├── dashboard/page.tsx         # Workspace overview

│   │   └── workspace/[slug]/

│   │       ├── layout.tsx             # Workspace sidebar

│   │       ├── page.tsx               # Workspace home

│   │       └── projects/[projectId]/

│   │           ├── layout.tsx         # Project nav tabs

│   │           ├── page.tsx           # Project dashboard

│   │           ├── board/page.tsx     # Kanban board

│   │           ├── channels/

│   │           │   └── [channelId]/page.tsx

│   │           └── files/page.tsx

│   ├── invite/[token]/page.tsx        # Accept invite

│   ├── client/[token]/page.tsx        # Client portal (no auth)

│   ├── layout.tsx

│   └── globals.css

├── components/

│   ├── ui/                            # shadcn/ui base components

│   ├── auth/

│   │   ├── LoginForm.tsx

│   │   └── SignupForm.tsx

│   ├── workspace/

│   │   ├── WorkspaceSidebar.tsx

│   │   └── CreateWorkspaceModal.tsx

│   ├── project/

│   │   ├── ProjectHeader.tsx

│   │   ├── ProjectDashboard.tsx

│   │   └── ProjectSettings.tsx

│   ├── board/

│   │   ├── KanbanBoard.tsx

│   │   ├── KanbanList.tsx

│   │   ├── TaskCard.tsx

│   │   └── TaskDetailPanel.tsx

│   ├── channels/

│   │   ├── ChannelList.tsx

│   │   ├── MessageFeed.tsx

│   │   ├── MessageInput.tsx

│   │   └── MessageItem.tsx

│   ├── notifications/

│   │   └── NotificationBell.tsx

│   └── shared/

│       ├── Avatar.tsx

│       ├── FileUploader.tsx

│       └── EmptyState.tsx

├── hooks/

│   ├── useAuth.ts

│   ├── useSocket.ts

│   ├── useMessages.ts

│   └── useBoard.ts

├── lib/

│   ├── api.ts                         # Typed fetch wrapper

│   ├── socket.ts                      # Socket.io client singleton

│   └── utils.ts

├── stores/

│   ├── authStore.ts                   # Zustand: current user

│   └── notificationStore.ts           # Zustand: unread count

├── types/

│   └── index.ts                       # Shared TypeScript types

└── tailwind.config.ts

# 5. API Design

## 5.1 Conventions

- Base URL: https://api.collabspace.io/v1

- All responses: { data: T } on success, { error: string, details?: object } on failure

- Authentication: Authorization: Bearer <access_token> header on all protected routes

- Pagination: ?page=1&limit=50 query params; response includes { data, total, page, limit }

- HTTP status codes: 200 OK, 201 Created, 204 No Content, 400 Bad Request, 401 Unauthorized, 403 Forbidden, 404 Not Found, 409 Conflict, 422 Validation Error, 500 Internal Server Error

## 5.2 Authentication Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /auth/register | Create user account, send verification email |
| POST | /auth/verify-email | Verify email with token from URL |
| POST | /auth/login | Issue access + refresh tokens |
| POST | /auth/refresh | Exchange refresh token for new access token |
| POST | /auth/logout | Invalidate refresh token |
| POST | /auth/forgot-password | Send password reset email |
| POST | /auth/reset-password | Set new password with reset token |

### POST /auth/register — Example

// Request body

{

"name": "Alex Johnson",

"email": "alex@example.com",

"password": "SecurePass123!"

}

// Response 201

{

"data": {

"user": { "id": "clx...", "name": "Alex Johnson", "email": "alex@example.com" },

"accessToken": "eyJhbGci..."

}

}

// Refresh token set as httpOnly cookie: Set-Cookie: refreshToken=...; HttpOnly; Secure

## 5.3 Workspace Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /workspaces | Create workspace (becomes Admin) |
| GET | /workspaces/mine | Get workspaces the user belongs to |
| GET | /workspaces/:slug | Get workspace details + members |
| PATCH | /workspaces/:slug | Update name / logo (Admin only) |
| POST | /workspaces/:slug/invite | Invite member by email (Admin only) |
| GET | /workspaces/:slug/members | List workspace members |
| DELETE | /workspaces/:slug/members/:userId | Remove member (Admin only) |
| GET | /invites/:token | Get invite details (public) |
| POST | /invites/:token/accept | Accept workspace invite |

## 5.4 Project Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /workspaces/:slug/projects | Create project |
| GET | /workspaces/:slug/projects | List all projects in workspace |
| GET | /workspaces/:slug/projects/:projectId | Get project details + dashboard data |
| PATCH | /workspaces/:slug/projects/:projectId | Update project (Admin) |
| POST | /workspaces/:slug/projects/:projectId/invite | Invite member or client |
| GET | /workspaces/:slug/projects/:projectId/members | List project members |
| DELETE | /workspaces/:slug/projects/:projectId | Archive project (Admin) |
| GET | /workspaces/:slug/projects/:projectId/activity | Get activity log |

## 5.5 Channel & Message Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /projects/:id/channels | Create channel (PUBLIC/PRIVATE/CLIENT) |
| GET | /projects/:id/channels | List channels (filtered by user role) |
| GET | /projects/:id/channels/:channelId | Get channel info |
| GET | /projects/:id/channels/:channelId/messages | Paginated message history |
| POST | /projects/:id/channels/:channelId/messages | Send message (REST fallback) |
| PATCH | /projects/:id/channels/:channelId/messages/:msgId | Edit message (own only) |
| DELETE | /projects/:id/channels/:channelId/messages/:msgId | Soft-delete message (own only) |

### Real-time Message Flow (Socket.io)

// Client joins channel room after page load

socket.emit('channel:join', { channelId: 'clx_123' })

// Client sends message via socket (primary path)

socket.emit('message:send', {

channelId: 'clx_123',

content: 'Hey @priya, the designs are ready!',

attachmentIds: []

})

// Server persists to DB, then broadcasts to room

io.to('channel:clx_123').emit('message:new', {

id: 'msg_456',

content: 'Hey @priya, the designs are ready!',

sender: { id: '...', name: 'Alex', avatarUrl: '...' },

createdAt: '2026-04-01T10:30:00Z',

attachments: []

})

// Mention notification emitted to mentioned user's room

io.to('user:priya_id').emit('notification:new', {

type: 'MENTIONED',

title: 'Alex mentioned you in #general',

link: '/projects/xyz/channels/clx_123'

})

## 5.6 Task & Board Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /projects/:id/board | Get full board (lists + tasks) |
| POST | /projects/:id/board/lists | Create new list |
| PATCH | /projects/:id/board/lists/:listId | Rename / reorder list |
| DELETE | /projects/:id/board/lists/:listId | Delete list (must be empty) |
| POST | /projects/:id/board/tasks | Create task |
| GET | /projects/:id/board/tasks/:taskId | Get task detail |
| PATCH | /projects/:id/board/tasks/:taskId | Update task fields |
| POST | /projects/:id/board/tasks/:taskId/move | Move to different list + position |
| DELETE | /projects/:id/board/tasks/:taskId | Delete task |
| POST | /projects/:id/board/tasks/:taskId/comments | Add comment to task |
| GET | /projects/:id/board/tasks/:taskId/comments | Get task comments |

### PATCH /projects/:id/board/tasks/:taskId/move — Drag & Drop

// Request body — when user drops card into new list position

{

"targetListId": "list_done_id",

"position": 2           // 0-indexed position in target list

}

// Server response 200

{

"data": {

"id": "task_xyz",

"listId": "list_done_id",

"position": 2,

"status": "DONE",     // auto-updated when dropped on Done list

"updatedAt": "2026-04-01T11:00:00Z"

}

}

// Socket.io broadcast to all project members

io.to('project:proj_id').emit('task:moved', {

taskId: 'task_xyz',

fromListId: 'list_inprog_id',

toListId: 'list_done_id',

position: 2

})

## 5.7 File Endpoints

POST /files/presign          // Get S3 presigned upload URL

// Request: { filename, mimeType, size, projectId?, messageId?, taskId? }

// Response: { uploadUrl, fileId, publicUrl }

POST /files/:fileId/confirm  // Confirm upload complete → saves File record in DB

GET  /projects/:id/files     // List all project files

DELETE /files/:fileId        // Delete file (uploader or Admin)

# 6. Development Roadmap

## 6.1 Phase Overview

| Phase | Duration | Target | Goal |
| --- | --- | --- | --- |
| MVP | 10 wks | Core feature complete | Validated, shippable product with paying early adopters |
| V1 | 6 wks | Growth & Polish | Retention features, email notifications, multiple workspaces |
| V2 | 8 wks | Monetisation | Time tracking, billing, integrations, analytics |

## 6.2 MVP — 10 Weeks

| Sprint | Focus | Deliverables |
| --- | --- | --- |
| Sprint 1–2 (Wks 1–2) | Foundation | Repo setup, CI/CD, DB on Railway, Prisma schema + migrations, env config, error handling middleware, rate limiting, Zod validation layer |
| Sprint 3 (Wk 3) | Auth | Register, email verification, login, JWT refresh, logout, password reset, auth middleware, invite token generation |
| Sprint 4 (Wk 4) | Workspaces | Create workspace, slug generation, workspace members, invite flow, workspace settings CRUD |
| Sprint 5 (Wk 5) | Projects | Create project, project members, project invite (member + client roles), project settings, archive |
| Sprint 6 (Wk 6) | Channels & Messages | Channel CRUD (PUBLIC/PRIVATE/CLIENT), Socket.io rooms, real-time message delivery, message history (paginated), @mentions, unread counts |
| Sprint 7 (Wk 7) | Task Board | Board + List CRUD, Task CRUD, drag-and-drop move endpoint, task comments, task labels, assignee, due dates, priority |
| Sprint 8 (Wk 8) | Files & Notifs | S3 presigned upload, file confirm, file listing, in-app notifications (Socket.io delivery + REST polling fallback), notification bell |
| Sprint 9 (Wk 9) | Dashboard & Portal | Project dashboard (stats, activity feed), client-facing portal (filtered view), dashboard API aggregation endpoint |
| Sprint 10 (Wk 10) | QA & Launch | E2E tests (Playwright), load testing (k6), bug bash, security audit (OWASP Top 10 checklist), staging deploy, beta launch to waitlist |

## 6.3 V1 — Post-MVP (Weeks 11–16)

- Email notification digest (daily / immediate — user preference)

- Multiple workspaces per user

- Rich text editor for task descriptions (Tiptap with image embeds)

- Advanced search (full-text across messages, tasks, files within a project)

- Workspace audit log (admin-only view of all member actions)

- Task due date reminders (cron + email)

- Onboarding flow — interactive checklist for new workspace owners

- Billing & subscription (Stripe) — Free tier (3 projects) / Pro ($29/mo unlimited)

## 6.4 V2 — Monetisation & Integrations (Weeks 17–24)

- Time tracking — log hours against tasks, per-project time reports

- Invoicing — generate invoice from tracked time, send to client via portal

- GitHub integration — link PRs/commits to tasks, auto-move task on merge

- Google Drive integration — attach Drive files to tasks/channels

- Analytics dashboard — project velocity, team utilisation, client engagement

- Mobile PWA — offline-capable, push notifications

- AI features — task auto-suggest, meeting note summarisation, status update drafting

# 7. Risks & Best Practices

## 7.1 Technical Risks

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Socket.io connection drops lose messages | High | Client-side acknowledgements + REST fallback for send; client re-fetches last N messages on reconnect |
| Drag-and-drop position conflicts (concurrent users) | Medium | Use fractional indexing (e.g. lexorank) for position values — no integer collision when two users reorder simultaneously |
| N+1 query performance on board load | High | Use Prisma's include with nested select; add DB indexes on listId, boardId, projectId, assigneeId |
| File upload size / cost explosion | Medium | Enforce 25 MB max on API + S3 policy; per-workspace storage quota in V1; Cloudinary for image transformation |
| JWT secret rotation breaks all sessions | Medium | Support two active secrets (current + previous) during rotation window |
| Client data isolation breach | Critical | Double-check every query filters by projectId AND verifies user is ProjectMember before returning data |
| Scaling Socket.io beyond one server | Medium | Use Redis adapter (socket.io-redis) from the start — enables multi-instance deployment without code changes |

## 7.2 Production Best Practices

### Database

- Add indexes on all foreign keys and frequently queried columns (projectId, channelId, assigneeId, createdAt DESC)

- Use Prisma's $transaction for operations that span multiple tables (e.g. move task + update activity log)

- Soft delete messages and tasks — never hard delete; use deletedAt timestamp

- Run EXPLAIN ANALYZE on the board fetch query before launch — it loads all lists + tasks at once

### API

- Always validate workspace/project membership server-side — never trust role from request body

- Return consistent error shapes: { error: string, code: string, details?: object }

- Use cursor-based pagination for message history — offset pagination breaks with real-time inserts

- Set Content-Security-Policy, X-Content-Type-Options, X-Frame-Options headers

### Real-time

- Emit events after DB commit succeeds — never optimistically emit before persistence

- Join socket rooms based on verified DB membership — validate on socket connect, not just JWT

- Use socket.io acknowledgements for message:send — client retries if no ack within 5 seconds

### Frontend

- Optimistic UI for drag-and-drop: update local state immediately, revert on API error

- Zustand for client-only state (auth user, notification count); React Query for all server data

- Memoize task cards (React.memo) — Kanban boards re-render aggressively on socket events

- Infinite scroll for message history using IntersectionObserver — no 'Load More' button

## 7.3 Observability Checklist

- Structured JSON logging (pino) — every request logs: method, path, userId, statusCode, durationMs

- Error tracking: Sentry (BE + FE) from day 1

- Uptime monitoring: Better Uptime or Betterstack pinging /health every 30 seconds

- Database connection pool monitoring: Prisma metrics or pg_stat_activity

- Socket.io room count logged every 5 minutes to detect connection leaks

## 7.4 Environment Variables

# .env.example — backend

DATABASE_URL=postgresql://user:pass@host:5432/collabspace

JWT_ACCESS_SECRET=<256-bit-random>

JWT_REFRESH_SECRET=<256-bit-random>

JWT_ACCESS_EXPIRES_IN=15m

JWT_REFRESH_EXPIRES_IN=7d

AWS_REGION=us-east-1

AWS_S3_BUCKET=collabspace-files

AWS_ACCESS_KEY_ID=<key>

AWS_SECRET_ACCESS_KEY=<secret>

RESEND_API_KEY=<key>

RESEND_FROM_EMAIL=noreply@collabspace.io

FRONTEND_URL=https://collabspace.io

REDIS_URL=redis://localhost:6379   # for Socket.io adapter in production

PORT=4000

NODE_ENV=production

# 8. MVP Milestones & Definition of Done

| Milestone | Week Target | Definition of Done |
| --- | --- | --- |
| M1 — Auth Live | Week 3 | User can register, verify email, login, receive JWT, call /me endpoint successfully. Refresh token rotation working. |
| M2 — Workspaces Live | Week 4 | User can create workspace, invite member via email link, accept invite, see themselves in member list. Role enforced on protected routes. |
| M3 — Projects Live | Week 5 | Admin can create project, invite client (limited access). Client logs in, sees project but not private channels. Project dashboard renders. |
| M4 — Messaging Live | Week 6 | Two browser tabs: message sent in one appears in other in < 500ms. @mention delivers notification. Message history loads paginated. Client sees CLIENT channels only. |
| M5 — Task Board Live | Week 7 | Kanban board renders. Card drags between columns persisted after page refresh. Task detail panel opens. Comments save. Assignment notifies assignee. |
| M6 — Files & Notifs | Week 8 | File uploads to S3, appears in project Files tab and on task card. Notification bell shows unread count. Mark-all-read works. |
| M7 — Dashboard Complete | Week 9 | Project dashboard shows accurate stats (task counts, progress %). Activity feed shows last 20 events. Client portal view filtered correctly. |
| M8 — Launch Ready | Week 10 | Zero P1/P2 bugs. Lighthouse score ≥ 85. Load test: 100 concurrent users, p95 API < 400ms. OWASP Top 10 checklist complete. Staging identical to production config. |

— End of Document —

CollabSpace · Version 1.0 · April 2026